# Honor of Kings Information Management System - Project Plan

## 1. Project Goal

This system is a Java OOP-based Information Management System for Honor of Kings. It manages players, heroes, equipment, teams, and match records. There are two types of users: Admin and Player. Admins can create, read, update, and delete all data. Players can only view public information and edit their own basic profile. The system operates through a console menu interface, with a Swing GUI as an extra credit feature.

## 2. Requirement Analysis

### Core Features

- Player Lookup: Search players by ID or name; display team, level, win rate, hero list, and equipment

- Team Overview: Search teams by ID or name; display members, average level, total matches, win rate, and top player

- Hero Details: Search heroes by name; display type, base stats, compatible equipment, and players who own the hero

- Equipment Statistics: Rank equipment by usage count and rating; ranking formula explained in Section 6

- Match History: Retrieve the last N matches for a player or team; display opponent, date, result, and hero picks

- Leaderboard: Rank players by win rate, level, match count, or custom score; ties are resolved alphabetically by username

- Data Management: Admin can add, delete, and edit players, heroes, equipment, teams, and match records

- Authentication: Two roles (Admin and Player) with different permissions

### Extra Credit Features

- Combat Simulation: Turn-based battle using hero stats and equipment; outputs a combat report

- Recommendation Engine: Recommends heroes and equipment based on win rate and usage statistics

- GUI: Swing-based graphical interface

- Data Persistence: Save and load all data using CSV files

- Advanced AI Reflection: Compare two AI agent roles solving the same problem

## 3. Java Concepts

| Concept | Where It Is Used |

|---------|-----------------|

| Inheritance | Player and Admin extend the abstract class Person |

| Interface | Searchable is implemented by Player, Hero, and Team |

| Polymorphism | Person references are used to store both Player and Admin objects |

| Encapsulation | All fields are private; accessed through getters and setters |

| Collections | ArrayList for lists; HashMap for ID-to-object lookups |

| Exception Handling | Custom exceptions for missing records, duplicate IDs, and file errors |

| File I/O | FileStorageService reads and writes CSV files in the data/ folder |

| Enums | HeroType, MatchResult, Role, EquipmentType |

## 4. Class Design

### model package

- **Person** (abstract): Parent class for all users; fields: id, username, password, role; implements Searchable

- **Player** (extends Person): Game player; fields: level, winRate, ownedHeroes, team, matchHistory

- **Admin** (extends Person): Administrator; fields: adminLevel; has full data management permissions

- **Hero**: Playable hero; fields: heroId, heroName, heroType, attackPower, defensePower, health, compatibleEquipment

- **Equipment**: In-game item; fields: equipId, equipName, equipmentType, attackBonus, defenseBonus, usageCount, rating

- **Team**: A group of players; fields: teamId, teamName, members; methods: getAverageLevel(), getWinRate(), getTopPlayer()

- **MatchRecord**: A single match result; fields: matchId, date, teamA, teamB, winner, heroPicks

### service package

- **GameDataManager**: Holds all data collections; provides add, delete, update, and find methods for all entities

- **AuthenticationService**: Handles login and logout; tracks the currently logged-in user

- **SearchService**: Provides search methods by name and ID for players, heroes, and teams

- **RankingService**: Provides leaderboard and equipment ranking functionality

- **FileStorageService**: Saves and loads data in CSV format

- **CombatSimulator**: Implements turn-based combat simulation between two heroes

- **RecommendationEngine**: Recommends heroes and equipment based on player history and statistics

### util package

- **InputHelper**: Wraps Scanner; handles invalid input without crashing the program

- **DataInitializer**: Hard-codes the initial dataset (3 teams, 15 heroes, 20 equipment items, 10 match records)

## 5. UML Draft

Person (abstract) ├── id: String ├── username: String ├── password: String ├── role: Role ├── getInfo(): String (abstract) └── matchesQuery(String): boolean

Player extends Person ├── level: int ├── winRate: double ├── ownedHeroes: List<Hero> ├── team: Team └── matchHistory: List<MatchRecord>

Admin extends Person └── adminLevel: int

Hero ├── heroId: String ├── heroName: String ├── heroType: HeroType ├── attackPower: int ├── defensePower: int ├── health: int └── compatibleEquipment: List<Equipment>

Equipment ├── equipId: String ├── equipName: String ├── equipmentType: EquipmentType ├── attackBonus: int ├── defenseBonus: int ├── usageCount: int └── rating: double

Team ├── teamId: String ├── teamName: String ├── members: List<Player> ├── totalMatches: int └── wins: int

MatchRecord ├── matchId: String ├── date: LocalDate ├── teamA: Team ├── teamB: Team ├── winner: Team └── heroPicks: Map<Player, Hero>

## 6. Data Design

### Initial Dataset

- 3 teams, each with 5 players

- 15 heroes, each compatible with at least 2 equipment items

- 20 equipment items

- At least 10 players

- 10 match records

### Equipment Ranking Formula

Equipment Score = usageCount × 0.4 + rating × 10 × 0.6

### Recommendation Engine Formula

Hero Score = winRate × 0.5 + usageFrequency × 0.3 + typeCompatibility × 0.2

Equipment Score = usageCount × 0.4 + rating × 0.6

### Storage

Initial data is hard-coded in DataInitializer. After Stage 6, all data is saved to and loaded from CSV files in the data/ folder using relative paths.

## 7. AI Usage Plan

### Architect Agent

Responsible for: class structure design, interface and inheritance suggestions, UML draft

Not allowed to: generate complete working code

### Implementation Agent

Responsible for: implementing individual methods or classes, one at a time

Not allowed to: generate the entire project at once

### Testing / Reviewer Agent

Responsible for: finding bugs, suggesting test cases, reviewing code quality

Not allowed to: make decisions for me; all fixes are applied by me personally

## 8. Prompt Strategy

### Principles for Good Prompts

- Provide context: tell the AI which classes already exist

- Limit scope: ask for one thing at a time

- Request explanations: ask the AI to explain assumptions and edge cases

- Verify output: read and understand every line before using it

### How I Will Verify AI Output

- Compile and run in IDEA immediately after receiving code

- Check against the requirement document to confirm completeness

- Look for potential NullPointerException risks

- Confirm I can explain every line of the generated code myself

## 9. Development Timeline

| Stage | Work |

|-------|------|

| Stage 1 | Read requirements, create repository, write plan.md |

| Stage 2 | Ask Architect Agent for class design feedback; create class structure manually |

| Stage 3 | Implement model classes and initial dataset |

| Stage 4 | Implement menu system and search features |

| Stage 5 | Implement authentication and role-based permissions |

| Stage 6 | Implement data persistence and leaderboard |

| Stage 7 | Use Testing Agent to find bugs; record and fix issues |

| Stage 8 | Complete documentation, reflection, Git export, and final testing |

## 10. Testing Plan

| Test ID | Feature | Input | Expected Output |

|---------|---------|-------|-----------------|

| T01 | Player lookup (exists) | Search "Li Bai" | Displays full player info |

| T02 | Player lookup (not found) | Search "Unknown" | Displays not found message |

| T03 | Login (correct password) | admin / admin123 | Login successful, Admin menu shown |

| T04 | Login (wrong password) | admin / wrongpass | Displays error message |

| T05 | Team overview | Search "Team Alpha" | Displays members, average level, win rate |

| T06 | Hero details | Search "Sun Wukong" | Displays stats and compatible equipment |

| T07 | Equipment ranking | View equipment statistics | Equipment listed from highest to lowest score |

| T08 | Admin adds player | Enter new player details | Player successfully added to the system |

| T09 | Player cannot delete data | Player attempts to delete a hero | Displays permission denied message |

| T10 | Leaderboard | View win rate leaderboard | Players ranked by win rate; ties sorted alphabetically |

| T11 | File save and load | Save data, restart program | Data correctly restored |

| T12 | Combat simulation | Select two heroes to battle | Full combat log and result displayed |

## 11. Risk Analysis

| Risk | Potential Impact | Mitigation |

|------|-----------------|------------|

| AI-generated code contains bugs | Program crashes | Compile and test every code snippet before use |

| Circular dependencies between classes | Compilation failure | Plan class dependencies in UML before coding |

| File path differences across machines | Data cannot be loaded | Use relative paths only; never use absolute paths |

| Not enough Git commits | Lose Git process marks | Commit after every completed feature |

| Forgetting to record AI prompts | Lose AI evidence marks | Update prompts.md immediately after every AI interaction |

## 12. Final Reflection (To Be Completed)

*This section will be completed after the project is finished, answering the following questions:*

- Which AI tools or models did you use?

- Which prompt was the most useful and why?

- Which AI suggestion was wrong, incomplete, or misleading?

- How did you verify that AI-generated code was correct?

- Which bugs did you fix yourself instead of asking AI?

- Which Java concept did you understand better after using AI?

- Which Java concept are you still unsure about?

- Did AI make the project easier, harder, or both?

- Which parts were mainly written by you?

- Which parts were mainly generated or heavily assisted by AI?